## Slide 1: VHA Data Domains Roadmap: FY14-FY16 High-Level Overview
Stage 1 Complete
(July 30)*
Stage 2 Complete
(March 2015)*
Stage 3 Complete
(March 2016)*
Stage 4 Begins
(March 2016)*
Stage 3 Begins
(March 2015)*
FY 14
FY 15
FY 16
IOC Delivered
(Sep 30)
NDAA 2014 signed by President Obama (Dec 26)
Prioritize data domains (Feb 28)
System Data needs to be computable in real-time in VistA and AHLTA (Oct 1)
Date of deployment for iEHR under NDAA (Dec 31)
Stage 2 Begins
(July)
Data Domains:
Stage 1 - Analysis
Stage 2 – Correction
Stage 3 – Implementation
Stage 4 - Sustainment
Deadlines as stated in 2014 NDAA
Stage 4 – Sustainment
Stage 3 - Implementation
Stage 2 – Correction
Stage 1 – Analysis
Milestone Complete
Upcoming Milestone
* Denotes Tentative Dates
As of July 18, 2014