## Slide 1: Department of Veterans Affairs Virtual Lifetime Electronic Record (VLER) Health
May 15, 2014

## Slide 2: VLER Health Program Accelerated Goals
Exchange
150,000 authorized Veterans by 1QFY2015; 1,000,000 authorized Veterans by 1QFY2016
130 non-VA partners by 1QFY2016
85% Records Matched
Direct
Add 20 Direct Partners by end of Q1FY2015
Register 250 VA Direct Users by end of Q1FY2015; transmit 2,000 Direct provider-to-provider messages by Q1FY2015
Community Health Information Exchange
Add 1 Health Information Handler (HIH) Partner by Q1FY2015
Add 7 additional HIHs by the end of FY2015
Support Community HIEs at 20 sites by end of Q4 FY2015

## Slide 3: VLER Health Program Acceleration Plan - Summary
Lock | Key | Program | Date
Veteran recruitment and authorizations | Need process flow reengineering and technical improvements | Exchange | 10/1/2014
 | Provide informative authorization guidance at the point of contact in clinical settings |  | 
 |  |  | 6/30/2014
 |  |  | 6/30/2014
 | Enable Veterans to sign-up through MHV |  | 
 | Evaluate “opt-out” for Veteran Authorizations |  | 
Non-VA Partner Onboarding | Onboard non-VA partners | Direct | 9/30/2014;12/31/2014
 | Fix testing issues |  | 
 |  | Exchange/Direct | 6/45/2014
 | Streamline onboarding process by working with HealtheWay |  | 
 |  | Exchange | 10/01/2014
 |  | Exchange/Direct | 6/30/2014
 | Identify partners based on maturity and resources |  | 
Information Technology Issues | Implement pre-fetch | Exchange | 10/1/2014
 | Implement CCDA | Exchange/Direct | 10/1/2014
 | Deploy VAP fan out | Exchange | 6/30/2014
 | Enhance IdM | Direct | 10/1/2014
Provider Adoption | Educate Providers | Exchange | 11/1/2014 (ongoing)
 | Educate Providers/Clinicians | Direct | 9/30/2014 (ongoing)
 | Enhance IDM | Exchange | 10/1/2014
There are seven figurative "locks" that represent barriers to successfully accelerating the deployment and adoption of VLER Health. Each of these "locks" has a set of "keys" necessary to open pathways around these barriers. Additional information, including specific actions to resolve obstacles and reported progress, is included within the subsequent tabs of this workbook.

## Slide 4: VLER Health Program Acceleration Plan - Summary continued
Lock | Key | Program | Date
Policy/Governance | Create flexible policies | Exchange/Direct | 9/30/2014
 | Develop new policies – data retention, HIEs, Opt-out |  | 
 | Determine security and privacy agreements | Direct | 7/31/2014
 | Determine policy for Veteran Initiated messaging | Direct | 7/31/2014
 | Streamline communication processes | Exchange/Direct | 9/30/2014
Clinical Prioritization of Use Cases | Consult with Integrated Business Team and Clinical Advisory Group to Prioritize Use Cases | Exchange/Direct/Community HIEs | 9/30/2014 (ongoing)
 |  | Exchange/Direct/Community HIEs | 9/30/2014 (ongoing)
 | Connect with Community HIEs |  | 
 |  | Exchange/Direct/Community HIEs | 9/30/2014 (ongoing)
 | Identify local use cases |  | 
 |  | Exchange/Direct/Community HIEs | 9/30/2014 (ongoing)
 | Deploy and Support use cases |  | 
 |  | Exchange/Direct/Community HIEs | 
 | Establish partnership with Health Information Handlers |  | 
Define Value of Health Information Exchange | Define targeted message | Exchange/Direct/Community HIEs | 9/30/2014 (ongoing)
 | Establish structured feedback group for BTR documents | Exchange/Direct/Community HIEs | 9/30/2014 (ongoing)